AI HVAC Sales Copilot

Master Product & Execution Plan for Codex

Source of truth: build a narrow, revenue-focused SaaS for HVAC web/marketing agencies without scope creep.

# 1. Product Definition

Product: AI HVAC Sales Copilot.

Target customer: HVAC web design, SEO, digital marketing, and growth agencies that sell websites/marketing services to HVAC contractors.

Core promise: Turn a prospect HVAC website URL into evidence-backed revenue opportunities, map them to the agency's services/prices, and generate a client-ready proposal.

Core flow: Prospect URL → Analyze → HVAC-specific signals → Top 5 Revenue Opportunities → Map to Agency Services → Proposal → PDF/Share Link.

# 2. Non-Negotiable Principles

Optimize for first revenue and time-to-market, not feature count.

Do not build a generic website-audit platform or generic proposal/PandaDoc competitor.

Do not clone LeadPilot/AuditPitch or compete only on 'better AI'.

Deterministic checks establish facts; AI interprets, prioritizes, and writes.

Every important finding must have evidence.

Show Top 5 commercially useful opportunities, not dozens of technical issues.

AI may recommend only services that exist in the agency's Service Catalog.

English-first and USD-first for MVP; localization comes after validation.

Any feature that does not help an agency find, qualify, sell, or propose work is postponed.

# 3. ICP & Market Entry

Primary ICP: small/mid-sized HVAC web/marketing agencies.

Secondary: HVAC SEO agencies and growth agencies.

Primary validation market: United States.

Future: Canada, UK, Australia.

Later: Arabic/MENA version with RTL proposals and EGP/SAR/AED.

Customer is the agency, not the HVAC contractor. One agency can analyze many prospects, making recurring SaaS value clearer.

# 4. The Problem

Salespeople manually audit prospects and waste time.

Generic audits list technical issues without showing what the agency can sell.

Generic proposal tools start too late, after opportunity discovery.

HVAC websites have recurring conversion, booking, service-area, trust, and local-search gaps that can become concrete services.

# 5. Positioning & Differentiation

Do NOT position as 'AI Website Audit'.

Position as: 'AI Sales Copilot for HVAC Agencies.'

Suggested headline: 'Find the revenue leaks on any HVAC website—and turn them into a client-ready proposal in minutes.'

HVAC-specific playbook.

Revenue-opportunity framing.

Problem → Evidence → Business impact → Recommended agency service.

Agency Service Catalog with real prices.

Proposal-first workflow.

Fast and simple sales workflow.

# 6. MVP — Must Have

## A. Landing Page

Value proposition

How it works

Example output

CTA

## B. Auth

Email/password or magic link

Protected dashboard

## C. Agency Workspace

Agency name

Logo optional

Currency USD

Service Catalog

## D. Service Catalog

Create/edit/delete service

Name, description, price

Optional duration/category

## E. Prospect Analysis

Public URL input

Safe crawl/fetch

Timeout/retry handling

Persist results

## F. Deterministic Checks

HTTP status/redirects

Title/meta/H1/H2

Canonical/robots/indexability signals

Schema

Alt text

Internal links

HTTPS/mobile viewport

Phone/email/contact

CTA

Booking/scheduling

Service pages

Service-area/location signals

Emergency wording

Reviews/testimonials

Financing signals

PageSpeed when available

## G. HVAC Opportunity Engine

Rank by impact

Return Top 5

Each: title, problem, evidence, business impact, recommended service, priority, confidence

## H. Service Mapping

Map opportunity to catalog service

Allow edits

Pull price from catalog

Allow price override

## I. Proposal Generator

Prospect name

Executive summary

Top opportunities

Recommended services

Scope

Timeline

Price

CTA/contact

Agency branding

## J. Output

Web proposal

PDF

Read-only share link

## K. Usage

Simple free/beta limit

Track scans/proposals

# 7. Explicitly Out of Scope for MVP

CRM

Email automation

WhatsApp/SMS

E-signatures

Payments

Team roles

Chrome extension

Mobile app

Competitor crawling

Bulk imports

Full SEO crawler

Backlink analysis

Google Business Profile integration

Social auditing

AI chatbot

Many industry templates

Complex analytics

Marketplace

White-label portal

Customer API

Automatic lead database

Automatic outreach

# 8. Technical Architecture

Recommended practical stack: Next.js + TypeScript + PostgreSQL/Supabase + server-side crawler + PageSpeed API + LLM API. Use the developer's familiar equivalent if needed; simplicity wins.

Frontend: Next.js/React/TypeScript.

Backend: Next.js API/server actions or service layer.

DB/Auth: Supabase/PostgreSQL.

Crawler: server-side fetch + HTML parser; reasonable depth/limits.

Performance: PageSpeed Insights API or equivalent.

AI: strict structured JSON output + runtime schema validation.

PDF: reliable server-side/HTML-to-PDF solution.

Hosting: Vercel or equivalent.

Stripe: only after willingness-to-pay validation.

# 9. Data Model

users(id,email,created_at)

agencies(id,owner_id,name,logo_url,currency,created_at)

services(id,agency_id,name,description,price,duration,category,active)

prospects(id,agency_id,url,domain,business_name,created_at)

audits(id,prospect_id,status,raw_signals_json,opportunities_json,created_at,completed_at)

proposals(id,agency_id,prospect_id,audit_id,title,summary,scope_json,total_price,status,share_token,created_at)

usage(agency_id,period,scans_used,proposals_used)

# 10. Audit Engine

## Layer 1 — Deterministic Evidence

HTTP response/redirects

Title/meta/headings

Canonical/robots

Schema

Images/alt

Navigation/links

Mobile viewport

Phone/email

CTA/buttons

Booking/forms

Service URLs

Service areas

Emergency wording

Reviews/testimonials

Financing

Performance

## Layer 2 — HVAC Interpretation

Send normalized evidence to the LLM. The model must identify opportunities only when supported by evidence.

## Layer 3 — Ranking

Impact: High/Medium/Low

Confidence: High/Medium/Low

Commercial relevance: whether a matching service exists

Prioritize concrete sellable opportunities

## Required AI output

Each item should conform to: {"title":"...","problem":"...","evidence":["..."],"business_impact":"...","recommended_service":"...","priority":"high","confidence":"high"}

Validate the output against a schema. Reject or safely repair malformed output.

# 11. HVAC Playbook

Booking: detect booking CTA and destination where reasonably verifiable.

Emergency: detect emergency-service positioning and clear CTA.

Services: detect dedicated pages for core HVAC services.

Service areas: detect coverage and area pages.

Conversion: phone CTA, contact form, sticky/primary CTA, clarity.

Trust: reviews, testimonials, certifications, guarantees, financing.

Maintenance: maintenance-plan/recurring-service offer.

Local SEO: basic local signals and structured data.

Mobile/performance: viewport and performance signals.

Content: identify missing/thin service-intent pages only when evidence supports it.

# 12. Main Screens

Landing

Sign up/login

Dashboard

Agency settings

Service catalog

New audit URL page

Processing state

Audit results / Top 5

Opportunity edit/mapping

Proposal editor

Proposal preview/share

PDF action

Basic upgrade/billing placeholder

# 13. First-Time User Journey

Create account

Set agency

Add 3–5 services/prices

Enter HVAC prospect URL

Analyze

Review Top 5

Edit mapping/prices

Generate proposal

Preview/share/export PDF

Target time-to-value: a useful proposal within roughly 3–5 minutes after setup.

# 14. Development Phases

## Phase 0 — Validation Gate (before serious coding)

Create landing/mockup

Prepare one excellent HVAC example

Contact 30–50 agencies

Collect feedback

Aim for 5 serious testers and ideally paid pilots

Do not confuse compliments with validation

## Phase 1 — Foundation

Repo

Environment variables

DB/auth

App shell

Logging/errors

Basic UI system

Seed/demo data

## Phase 2 — Agency + Service Catalog

Agency profile

Service CRUD

Validation

Persistence

## Phase 3 — Website Analyzer

URL validation

Safe fetch/crawl

Timeout/retry

Deterministic signals

Normalized storage

PageSpeed integration

Robust errors

## Phase 4 — HVAC Opportunity Engine

HVAC rules

Structured AI prompt

JSON schema

Top 5 ranking

Evidence display

User corrections

## Phase 5 — Proposal Engine

Service mapping

Price calculation

Editor

Branding

Preview

Share link

PDF

## Phase 6 — Usage + Monetization

Usage counters

Beta limits

Upgrade UI

Stripe after validation

## Phase 7 — QA + Production

Test diverse real sites

Blocked/slow sites

Missing data

Malformed AI output

PDF/share/security/rate limits

Deploy

STOP CONDITION: If agencies do not value the generated opportunities/proposal, change positioning or niche before adding features.

# 15. 7-Day Build Target

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Foundation | Repo, auth, DB, agency, service catalog |
| 2 | Crawler | URL processing + deterministic signals |
| 3 | HVAC engine | Rules + AI opportunity generation |
| 4 | Results | Top 5 + evidence + service mapping |
| 5 | Proposal | Editor + preview + share link |
| 6 | PDF/limits | PDF + usage + polish |
| 7 | QA/launch | Real sites, fixes, deployment, outbound |

# 16. Quality Gates

Every finding has evidence.

No fabricated facts, metrics, or revenue promises.

Crawler handles failures safely.

AI output is schema-validated.

Top 5 are concise and commercially actionable.

Services/prices are editable.

Proposal is generated in one flow.

Share link does not expose private settings.

PDF is professional.

Test at least 10–20 real HVAC sites.

Show product to at least 5 agencies before major expansion.

# 17. Metrics

Audit completion rate

Time to completed audit

Audit → proposal rate

Share-link rate

Weekly audits/agency

Returning agencies

Trial → paid

MRR

Churn

Most accepted opportunities

Opportunities that lead to real sales conversations

Core activation event: Agency enters URL → accepts useful opportunities → generates proposal. Do not optimize for signups alone.

# 18. Monetization

Beta/founding: $19–$29/month.

Validated early plan: around $49/month.

Later high-volume/agency plan: $99+/month.

Use usage limits; avoid unlimited free.

Delay full billing implementation until value is proven.

Future add-ons: white-label, bulk audits, outreach, CRM integrations, API.

# 19. Go-to-Market

## Initial outbound

Build list of HVAC web/marketing agencies

Choose one public HVAC prospect for each

Run analysis manually/semi-manually

Send 3–5 useful opportunities

Offer beta/paid pilot

Measure usage and payment

## Example outreach

“I analyzed one of your HVAC prospects and found several website revenue opportunities that could become a redesign/SEO project. I’m building a tool that generates this analysis and turns it into a proposal in minutes. Would you like to try it on a few prospects?”

## Initial validation target

50 agencies contacted

10 meaningful replies/conversations

5 active testers

2–5 paying agencies is a strong early signal

Do not scale ads before repeat usage/payment

# 20. Security & Crawling

Analyze only publicly accessible pages.

Do not bypass authentication, CAPTCHAs, paywalls, or anti-bot protections.

Set crawl depth, page limits, timeouts, and rate limits.

Respect robots.txt where practical.

Minimize stored website content.

Sanitize HTML.

Prevent SSRF: block private/internal IP ranges and unsafe destinations.

Keep API keys server-side.

Use non-guessable share tokens.

# 21. AI Rules

Never hallucinate website facts.

Use structured deterministic evidence as model input.

Require evidence for every opportunity.

Use structured outputs/schema validation.

Version prompts/model settings.

Store prompt/model version for debugging.

Use low creativity for analysis.

Do not invent revenue estimates.

Recommendations must come from the agency service catalog.

# 22. Codex Coding Rules

Treat this document as the product source of truth.

Implement phases in order.

Do not implement out-of-scope features.

Prefer working end-to-end flow over polish.

Do not add dependencies without necessity.

Use TypeScript and runtime validation.

Write tests for crawler parsing, HVAC rules, ranking, service mapping, and proposal totals.

Never hardcode secrets.

Do not refactor unrelated code.

Keep every phase runnable.

Use small, reversible changes.

Before a new feature, identify the MVP requirement it satisfies.

When blocked, choose the simplest safe implementation and document the assumption.

At each phase, report what was completed and what remains.

# 23. Definition of Done

A real agency can sign up.

Agency can add services/prices.

Agency can enter a public HVAC website.

System returns evidence-backed Top 5 opportunities.

User can edit service mappings/prices.

Proposal is generated.

Proposal can be shared/exported as PDF.

Usage limits work.

Critical errors are handled.

Production deployment works.

Complete flow works without developer intervention.

# 24. Post-MVP Roadmap — Only After Paid Validation

Bulk audits

Prospect import

Outreach email generation

White-label reports

Custom templates

Plumbing playbook

Roofing playbook

CRM integrations

Chrome extension

Lead discovery

Team collaboration

Advanced analytics

API

Arabic/RTL

Additional currencies

Automated follow-up

# 25. Expansion Strategy

Keep the same core architecture: Evidence → Opportunity → Service → Proposal.

HVAC → Plumbing → Roofing → Electrical → other high-value local services

US → other English-speaking markets → MENA/Arabic

# 26. Scope-Creep Decision Rules

If it does not support sales/proposals, postpone it.

If it needs a complex integration, postpone unless a paying customer needs it.

If it targets another persona, put it on roadmap.

If deterministic logic can replace AI, use deterministic logic.

If it only makes the demo prettier, postpone it.

If repeated paid users request it and it affects retention/revenue, prioritize it.

# 27. Master Instruction to Codex

You are implementing AI HVAC Sales Copilot according to this document. Treat it as the product source of truth. Do not expand scope without explicit approval. Follow phases in order. Keep the simplest viable architecture. Do not fake data. Never fabricate audit evidence. Keep deterministic facts separate from AI interpretation. Keep secrets server-side. Do not start future phases early. Do not refactor unrelated code. Leave the application runnable after every phase. At every milestone, provide a concise implementation note and identify the next approved phase.

When uncertain between two implementations, choose the one that reaches a working paid-user workflow faster, provided it preserves security and maintainability.

# 28. Final Product Flow

Landing → Sign Up → Agency Setup → Services/Prices → Prospect URL → Analyze → Top 5 Revenue Opportunities → Review/Edit → Map to Services → Generate Proposal → Preview → Share/PDF → Usage → Paid Plan.

# 29. Strategic Goal

The first objective is NOT a large SaaS. The first objective is proving that HVAC-focused agencies repeatedly use and pay for a tool that turns prospect websites into sales opportunities and proposals.

Validate demand

Build smallest working product

Get first paying agencies

Observe real usage

Improve opportunity quality

Improve proposal conversion

Add next vertical only after repeatable value

If the product fails to create meaningful sales value, stop feature expansion and revisit niche, positioning, or workflow before investing more engineering time.

# 30. Market Context

2026 market research used in the strategy indicates recurring digital/conversion gaps among HVAC and plumbing businesses, supporting a sales-opportunity audit approach.

Current competitors include LeadPilot, AuditPitch and other website-audit/proposal tools; this is why the product must be vertical and sales-focused rather than generic.

Jobber 2026 home-service trend data was used as directional context for digital/AI adoption.

These are market signals, not guarantees. Direct agency validation and payment are the final decision gate.

END OF MASTER PLAN